|  |  |  |
| --- | --- | --- |
| **Task** | **Estimated Duration** | **Dependency** |
| Set up project and GitHub | 1 day | None |
| Create UML Class Diagram | 2 days | Project setup complete |
| Design GUI layout | 3 days | Complete UML Diagram |
| Document design choices | 1 day | GUI and database structure |
| Push final files to GitHub | 1 day | Documentation complete |